# Sprint Retrospective – 01 Healthcare Claims Agile Transformation

## Sprint Overview

Sprint completed successfully with all committed stories delivered. Team velocity increased and no production defects were released.

## What Went Well

- Strong collaboration between Dev, QA, and Product
- Clear backlog refinement prior to sprint start
- Improved estimation accuracy
- Faster blocker resolution

## What Didn’t Go Well

- Delayed external vendor response
- Late clarification on one acceptance criterion

## Action Items (Committed)

- Add vendor SLA to RAID log
- Require acceptance criteria sign-off before sprint planning
- Scrum Master to schedule mid-sprint risk check-ins

## Team Health & Morale

Team morale rated 4.5/5. Members reported improved trust, clarity, and confidence in sprint commitments.